## Slide 1: www.interregrobg.eu
Procedural obligations regarding the technical design for the infrastructure projects and modification of the financing contracts

## Slide 2
  Technical project / technical design shall be presented /submited to JS within 10 working days from the date when the documents was delivered by the designer and accepted by the beneficiary (PIM provisions, Chapt. 16, pag. 96-97).

## Slide 3
  Together with the Technical Project the beneficiary shall submit a statement regarding either that there are no technical modifications compared with the documents within the approve application form (feasibility study, DALI or preliminary design), or that there are modifications which shall be presented in detail and with proper justifications.
The statement shall be signed by the legal representative of the beneficiary
Attachment!

## Slide 4
  Modification of the emplacement / location of the
  investment (including changes in the legal status of
  the property of the investment location);
  Modifications of the functionality of the investment
  or of the designed spaces/rooms of the construction;
  Modification of the functional/technological/constructive solutions;
  Modification of the technical-economic indicators of the investments;
  Modifications regarding measurements of the investment (for example modification of the length of the road to be modernized, modification of rooms of a building that shall be constructed, etc.);
  Etc.
  The list is not exhaustive and all modifications changing the initial conditions set within the preliminary design phases (feasibility study, DALI for Romanian beneficiaries or preliminary design, including estimation of bill of quantities and values for Bulgarian beneficiaries) shall be notified.

## Slide 5
  For the elaboration of the Technical project, each project beneficiary has the obligation to provide the feasibility study or DALI for Romanian beneficiaries and preliminary design (including estimation of bill of quantities and values) for Bulgarian beneficiaries, approved according the national legislation, to the contractor which will elaborate the Technical project.
Any modification changing the initial conditions set within the preliminary design phases may result in a need for modification of the financing contract through an addendum to the subsidy contract.

## Slide 6
  The analysis of the JS will be on the modifications and, depending on the case, JS will recommend you to submit a modification request of the financing contract (preliminary design, part of the approved application form which is an annex of the financing contract).
Chapter 16 PIM, section B. “Changes which require an addendum to the subsidy contract”, include the - Changes of the initial conditions set within the preliminary design phases (feasibility study, DALI for Romanian beneficiaries or preliminary design, including estimation of bill of quantities and values for Bulgarian beneficiaries) for infrastructure projects.
Steps to be followed for modification are described within the PIM, chapter 16, I. Modifications of the contract at the initiative of the LB/partners

## Slide 7
  JS performs an analysis on the changes within the technical project compared with the conditions set within the preliminary design phases, no agreement will be issued by JS on the drafted technical project before starting the works. Only recommendations regarding the need of an addendum will be made by JS.
MA Instruction no. 7/10.08.2018 provides the beneficiaries with the possibility to perform modifications of the financing contracts and request the amendment of the financing contract afterword, conditioned that the amendment is requested and approved before the related expenditures are requested for FLC verification and with the risk of the MA to reject the requested modifications.

## Slide 8
THANK YOU FOR ATTENTION!
The content of this material does not necessarily represent the official position of the European Union
www.interregrobg.eu